**Scrum Meeting 1**

*03/26/18 at 8:00 PM*

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Designed the layout and workflow of the front-end of our application
2. Understanding the output of the collage building algorithm to be able to display a collage correctly and add functionality to several buttons on these pages.
3. Implement these designs into visually appealing web pages

**Chaokang Wu**

1. Created a GitHub repository and Google Drive folder to share documents and code with our teammates and designed black box test cases.
2. Coming up test cases for some specific requirements.
3. Implement 50% of black box test cases.

**Gavin Michaels**

1. Troubleshooted potential implementations for how to efficiently store collage histories and generating a collage that’s guaranteed to have 30 images.
2. Coming up with an effective way to “cut” a BufferedImage into the desired shape.
3. Research any potential APIs that could help with shaping the collage into the desired shape.

**Peijia Lu**

1. Met with stakeholder(CP) to ask questions about feature requirements and priorities. Formatted detailed feature requirements in a readable doc.
2. May need further clarification of some of feature requirements.
3. Work on white box tests and do research on how to add filters to the collage.

**William Tjandra**

1. Gathered enough information to design and normalize the appropriate database for Project 2
2. May need to create a separate dummy project to test the database
3. Have a partially working database

**Zifan Shi**

1. Figured out a way to solve the request limit for the API
2. Trying to figure out a better way of cutting letter shapes out of college
3. Use API to cut the shape of letters with collages in the background for initial trial