**Scrum Meeting 2**

*03/27/18 at 6:00 PM*

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Finished basic sketches of front-end design
2. Got feedback and edits from my groupmates
3. Improve designs based on feedback from team

**Chaokang Wu**

1. Finished half of the designed black box test cases
2. Some of the requirements are infeasible to test
3. Complete all the designed black box test cases

**Gavin Michaels**

1. Figured out implementation of fitting the images into letters.
2. Potential feasibility issues, but hard to tell until it is implemented and testable
3. Figure out a simple algorithm, if one exists, to guarantee at least 30 images are shown.

**Peijia Lu**

1. Completed with white box tests and implemented a function to add black & white filter
2. The black & white filter did not work correctly at the first
3. Implement functions to add grayscale filter and sepia filter

**William Tjandra**

1. Designed the actual database
2. Some parts may have to be changed to accommodate other project components
3. Complete testing for database

**Zifan Shi**

1. Completed the first trial on cutting letter from a college
2. The color of buffer image is distorted in a strange way at front-end
3. Figure out a way to resolve the color issue of the buffer image