**Scrum Meeting 3**

*03/28/18 at 6:00 PM*

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Improved front-end designs based on feedback from team and design principles
2. May need to adjust implementation based on black and white box tests
3. Implement front-end code.

**Chaokang Wu**

1. Completed the black box test cases for main page and login page.
2. Lacking the experience of writing test cases before actually writing the code
3. Implement the front-end accordingly to the design

**Gavin Michaels**

1. Figured out how to adjust font size based on number of letters
2. I was working with a fixed size for total number of pixels, so obviously this will need to change slightly when that feature is added, but I imagine that would just be introducing a scalar factor
3. Experiment with how to adjust the font size based on some tests that adjust the number of pixels. Unfortunately, I’m busy until the next meeting, so that’s realistically all I can accomplish.

**Peijia Lu**

1. Implemented functions to add grayscale filter and sepia filter
2. Grayscale filter and sepia filter work well, but after taking with stakeholder (Professor. Halfond), I realized that some changes needed to be made to the white box tests
3. Make changes to the unit tests for CollageBuilder class

**William Tjandra**

1. Completed testing for database
2. May have missed some test cases
3. Connect the project with the database

**Zifan Shi**

1. Resolved the issue of strange color collage
2. May need some improvement later
3. Changing private functions to protected for testing purpose