3.3.4 Scrum Meeting 4

*03/29/18 at 5:00 PM*

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Implemented basic front-end
2. No
3. Test front-end code (acceptance and unit tests).

**Chaokang Wu**

1. Implemented the main page of the front-end and modified the black box test cases
2. Writing the front-end consistent with the black box tests
3. Link the front-end implementation with back-end functionality.

**Gavin Michaels**

1. Was not able to work since last meeting due to work in other classes.
2. Waiting on Screenshots of Testing Results
3. Finish the introduction part of Sprint 1 report

**Peijia Lu**

1. Made changes to unit tests for CollageBuilder class
2. No
3. Work on the sizing of the letter shape to fit the whole collage space

**William Tjandra**

1. Connected the project with the database and made some changes to accommodate other project components
2. No
3. Write back-end code to update the database based on user actions

**Zifan Shi**

1. Made changes to unit tests for APICommunicator class
2. No
3. Complete rotation function and add border function