3.3.6 Scrum Meeting 6

*04/01/18 at 6:30 PM*

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Made sure front-end and back-end code are compatible and pass all test cases.
2. No.
3. Will complete and proofread documentation for this sprint and begin preparing documentation for the next sprint.

**Chaokang Wu**

1. Modified black box tests and made sure that all tests passed.
2. Doing all tests in the virtual machine slowed down my process.
3. Complete and proofread the sprint 1 report and double-check the implementation to make sure that all requirements in sprint 1 are met.

**Gavin Michaels**

1. Finished 90% of the documentation and helped bug check the black-box testing.
2. Shouldn’t be.
3. Finish the documentation and submit.

**Peijia Lu**

1. Linked front-end and back-end and ensured all functions pass white box tests.
2. No.
3. Proofread documentation for sprint 1 and prepare for the demo for sprint 1.

**William Tjandra**

1. Servlets and tests for user login and sign up are completed. Servlets and tests that are related to the collage are still in progress.
2. The reason the collage related servlets/tests aren’t working is because the base 64 string is very long that it freezes the IDE when trying to set it as a static constant variable to be used for testing. We are still trying to figure out how to implement this. However, the files that are related to the collage were not originally on our list of tasks to complete during Sprint 1.
3. Complete testing files and servlets that are related to the collage and database.

**Zifan Shi**

1. Linked front-end and back-end, and raise the code coverage for white box tests.
2. Database was not functioning correctly in the tests.
3. Double checked everything works fine for the software.