Scrum Meeting 1

04/08/18 at 4:00 PM

What have you accomplished since the last meeting?

Are there any obstacles in the way of meeting your goal?

What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Edited and proofread Sprint 1 Process Report. Created product backlog, sprint backlog, and task list for Sprint 2.
2. Missing some black box test cases for main page. Will need to collaborate with Chaokang on maintaining CSS between pages.
3. Pick a color scheme and beginning styling the main page to look more attractive.

**Chaokang Wu**

1. Demoed our project to one of the stakeholders and received feedback from him.
2. Missing some black box test cases on the main page, and there is minor sizing problem in the collage display.
3. Write test case for the sizing of collage display.

**Gavin Michaels**

1. Finished the documentation and proofread it.
2. Somehow not.
3. Start the process of creating black box tests for the history gallery section with William and add missed black box test.

**Peijia Lu**

1. Met with stakeholder(CP) to ask questions about updated feature requirements. Formatted updated feature requirements in a readable doc.
2. May need further clarification of some of the feature requirements.
3. Start working on white box tests for collage history gallery.

**William Tjandra**

1. Could not finish testing files due to collective code ownership. Explained code to the person that will be working on my code.
2. Explaining needed to be very thorough to avoid miscommunication.
3. Start the process of creating black box tests for the history gallery section with Gavin and add missed black box test.

**Zifan Shi**

1. Fixed some bugs in the old code and demoed our project to one of the stakeholders.
2. Missed some blackbox code.
3. Figure out how HTTPS works in order to make our web pages more secure.