Scrum Meeting 2

04/09/18 at 8:00 PM

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Discussed and decided on styling consistencies with Chaokang.
2. No.
3. Pair programming with Chaokang on styling of the main page.

**Chaokang Wu**

1. Wrote write box testing on the sizing of collage and talked with Anisha about the UI design.
2. Lack the experience of writing test cases for the back end.
3. Pair programming with Anisha on the styling of the login page.

**Gavin Michaels**

1. Added the missed test case on main page and finished black box tests for gallery with William.
2. Ensuring full coverage of our test cases.
3. Add in the delete button for collages in history & making the collages appear in the main area when clicked on.

**Peijia Lu**

1. Have part of the white box tests for collage history gallery working.
2. Have to ensure white box tests cover all functions related to collage history gallery.
3. Finish white box tests for collage history gallery.

**William Tjandra**

1. Finished the black box tests for history gallery with Gavin and updated the black box tests on the main page.
2. Had to be very careful to not miss any test cases.
3. Add in the delete button for collages in history & making the collages appear in the main area when clicked on.

**Zifan Shi**

1. Finished setting HTTPS on tomcat and created test cases for hashing password.
2. No.
3. Looking for ways to hash password to enhance the security level of our project.