Scrum Meeting 3

04/10/18 at 5:00 PM

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Pair programmed with Chaokang on styling of the main and login page
2. No
3. Write CSS and AJAX for busy symbol to use on main page. Write CSS to make login and signup buttons more attractive.

**Chaokang Wu**

1. Pair programmed with Anisha on styling of the main and login page, and fixed the position of the error message displayed in the login page.
2. There was a weird bug that made this front-end UI unchanged even after modifying the code.
3. Finalize and polish the design of web wages with Anisha to make our UI more attractive .

**Gavin Michaels**

1. Put in missing black box tests for main page & added black box tests related to gallery with William
2. Making displaying the collage gallery to work took longer than expected because we needed to wait for the servlet to work properly before connecting it to the front end
3. Have the collage gallery working before adding click to display and delete functionality

**Peijia Lu**

1. Finished writing white box test cases for collage history gallery.
2. No.
3. Start to implement back-end functionality for collage history gallery.

**William Tjandra**

1. Added missing black box test cases with Gavin
2. Making displaying the collage gallery to work took longer than expected because we needed to wait for the servlet to work properly before connecting it to the front end
3. Have the collage gallery working before adding click to display and delete functionality

**Zifan Shi**

1. Implemented the password hashing, and ran the white box testing and made sure all the test passed
2. No
3. Figure out a way to export the collage into local folder as “.png” files and “.pdf” files.