Scrum Meeting 4

04/12/18 at 5:00 PM

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Pair programmed the new background of the application and made other minor style edits with Chaokang.
2. Found a way to implement a loading symbol, but was not able to add it in because of a bug in the AJAX for the Build Collage button
3. Pair program with Chaokang to fix the bug and implement the loading symbol. Begin working on the documentation.

**Chaokang Wu**

1. Pair programmed with Anisha to update the style of main page
2. There was a minor bug when building our collage, which hindered the implementation of loading symbol, and it was super busy week for me.
3. Fix the bugs of loading symbol and sizing collage displayed in the main page.

**Gavin Michaels**

1. Collage gallery works insofar as the saved collages are displayed in history. Accomplished with William
2. Had to hardcode the collage into the database since saving to history doesn’t work yet
3. Add in functionality for delete button and clicking on a collage to make it appear in main window with ajax.

**Peijia Lu**

1. Implemented servlet for save to history and servlet for collage history gallery.
2. Need to link back-end with front-end for collage history gallery to ensure it works
3. Write white box tests for delete collage functionality and start to implement back-end for it with Zifan.

**William Tjandra**

1. Collage gallery displays saved collages in history with Gavin.
2. Had to hardcode the collage into the database since saving to history doesn’t work yet
3. Add in functionality for delete button and clicking on a collage to make it appear in main window with ajax.

**Zifan Shi**

1. Create the whitebox test for exporting college as pdf and implement the functionality.
2. Need to find an external API to do it
3. Write white box tests for delete collage functionality and start to implement back-end for it with Peijia.