3.3.5 Scrum Meeting 5

04/14/18 at 3:00 PM

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Fixed the bug in the main page AJAX with Chaokang and made significant progress on the documentation.
2. Was not able to any style edits during the time my main page would not load due to the bug.
3. Finish and edit the documentation.

**Chaokang Wu**

1. Fixed the bug of sizing collage displayed in the main page with Anisha
2. The letter shape sometimes is not large enough to fill the whole collage space
3. Make small changes to front-end and prepare for demo.

**Gavin Michaels**

Gavin was absent for this scrum meeting, but we were able to have a video chat with him. He started to work on the documentation since last scrum and is planning to continue working on the documentation before next scrum.

**Peijia Lu**

1. Wrote white box tests for delete collage functionality and implemented back-end with Zifan.
2. No.
3. Make sure all functionalities work and prepare for demo.

**William Tjandra**

1. Updated ServletEngine to accommodate ajax call and completed front end functionality with Zifan.
2. Had to change ServletEngine to accommodate Ajax. Gavin could not make it to the meeting, so I had to change pair programming partner.
3. Will not be present during the next meeting. Will help with documentation remotely using Google Docs.

**Zifan Shi**

1. Updated ServletEngine to accommodate ajax call and completed front end functionality with William and wrote white box tests for delete collage functionality and implemented back-end with Peijia.
2. Https port number causes unexpected error.
3. Link front-end and back-end implementation and prepare for demo.