Scrum Meeting 2

04/20/18 at 1:00 PM

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Met with one of the stakeholders (CP) with Chaokang, and confirmed that there are no updates on the feature requirements.
2. No.
3. Refactor the DeleteCollageServlet and SaveToHistoryServlet classes with Chaokang.

**Chaokang Wu**

1. Met with one of the stakeholders (CP) with Anisha, and confirmed that there are no updates on the feature requirements.
2. No.
3. Start the refactoring process on the DeleteCollageServlet and SaveToHistoryServlet classes with Anisha, in order to make our code more readable.

**Gavin Michaels**

1. Went over CollageBuilder.java with William and refactored the code to improve readability.
2. Code is already clean and contains appropriate comments, so there’s not much to refactor.
3. Refactor the ServletEngine class with William.

**Peijia Lu**

1. Worked on part of CSS for collage history gallery with Zifan.
2. No.
3. Refine CSS for collage history gallery with Zifan to make the gallery look more attractive.

**William Tjandra**

1. Went over CollageBuilder.java with Gavin and refactored the code to improve readability.
2. Code is already clean and contains appropriate comments, so there’s not much to refactor.
3. Refactor the ServletEngine class with Gavin.

**Zifan Shi**

1. Worked on part of CSS for collage history gallery with Peijia.
2. No.
3. Complete CSS for collage history gallery with Peijia.