Scrum Meeting 3

04/22/18 at 6:00 PM

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

Anisha sprained her ankle in a soccer game, and therefore was not able to attend her pair programming session with Chaokang and missed the scrum meeting. But she was able to have a video chat with us. She consolidated scrum and stakeholder meeting notes into the updated product backlog and sprint backlog with Gavin. She will pair program with Chaokang to finish the previous refactoring tasks in next scrum.

**Chaokang Wu**

1. Pair programmed with William on ServletEngine class.
2. Anisha hurt her ankle before this meeting, so she was not able to make the meeting and do a pair programming with me as the original plan.
3. Pair program with Anisha to finish the previous refactoring tasks.

**Gavin Michaels**

1. Helped Anisha with the product backlog and sprint backlog.
2. Not familiar with servlets so that I worked on doc with Anisha.
3. Refactor the login page (index.jsp) with William.

**Peijia Lu**

1. Developed black box test for changing the layout (add horizontal scrollbar) of collage history gallery with Zifan.
2. Lack of experience in writing black box tests.
3. Change CSS for main page to add horizontal scrollbar for collage history gallery with Zifan.

**William Tjandra**

1. Pair programming with Chaokang on ServletEngine class.
2. Gavin was not familiar with servlets so instead Chaokang worked with me.
3. Refactor the login page (index.jsp) with Gavin.

**Zifan Shi**

1. Develop black box test for changing the layout (add horizontal scrollbar) of collage history gallery with Peijia.
2. Have to learn to write black box tests
3. Change CSS for main page to add horizontal scrollbar for collage history gallery with Peijia.