Scrum Meeting 4

04/23/18 at 6:00 PM

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

**Anisha Nagarajan**

1. Pair programmed with Chaokang to refactor the DeleteCollageServlet and SaveToHistoryServlet.
2. No
3. Talk to CPs about doubts we have about documentation, since we do not have any features left to implement.

**Chaokang Wu**

1. Refactored the DeleteCollageServlet and SaveToHistoryServlet class with Anisha.
2. No
3. Start to run through our implementation to make sure that everything works as expected

**Gavin Michaels**

1. Pair programmed to refactor login page (index.jsp) with William.
2. Shouldn’t be.
3. Work on documentation for Sprint 3.

**Peijia Lu**

1. Changed CSS for main page to add horizontal scrollbar for collage history gallery with Zifan.
2. No.
3. Refactor the main page (mainpage.jsp) with Zifan.

**William Tjandra**

1. Pair programmed with Gavin to refactor index.jsp with Gavin.
2. No.
3. Begin to work on Sprint 3 report.

**Zifan Shi**

1. Changed CSS for main page to add horizontal scrollbar for collage history gallery with Peijia.
2. No.
3. Refactor the main page (mainpage.jsp) with Peijia.